Task list for Finance Tracker project
- Home, log in, sign up and user info pages
- Page with two main tables to store profits and spending (cash flow page)
- Storing users and their data in database
- Opportunity to add new profit / spending, modify or delete existing ones
- Opportunity for user to change password or delete account
- Every profit / spending should have description, category, date of creation, value
- Viewing statistics for profits and spending – by day, week, month, year, summary
- Calculation the balance 'on the fly'

Development plan
- Create front-end skeleton for home, log in and sign up pages
- Create database to store users and their data
- Create UML diagram for tables in database
- Create triggers for tables in database to update some kind of information
- Write queries to store, select, update, insert and delete data from database
- Configure connection between log in / sign up pages with database
- Write code for controllers (servlets) to maintain business logic for retrieving data from pages and saving in database
- Create front-end skeleton for main (cash flow) and user info pages
- Work on process of retrieving information about creation new profit / spending and storing them in database
- Extend tools – updating and deleting profits / spending and storing changes in database
- Extend tools – calculation the balance 'on the fly'
- Extend tools – view statistics for determined periods of time
- Improve user interface of home, log in and sign up pages
- Improve user interface of user info and cash flow page
- Create default categories for profits / spending and their representation in database
- Determine different view colors for profits and spending and positive or negative balance

Further opportunities for improving
Create business logic for users with different roles (user, superuser, admin)
- Grouping profits / spending by categories
- Extend spending (especially purchases) with images
- Adding prediction tool to analyze balance for some future period of time
- Showing time remaining to salary-day or bills-payment day
- Add image representation of categories